|  |
| --- |
| Meeting Minutes  First meeting for Group 1 over case study 3 |

|  |  |  |  |
| --- | --- | --- | --- |
| Location: | Online meeting on MS Teams | Chairman: Gabriel |  |
| Date: | 4/6/2020 | present: Andrius, Robert, Ibrahim |  |
| Time: | 12:00 -12:35 | Absent: - |  |

Agenda Topics

1. Opening
2. Discussion about the URS file’s updates since the last meeting.
3. Setting up Docker on Raspberry Pi.
4. Discuss about what should be include in the TK inter application.
5. Closing

Events

1. Meeting started with discussing the topic of Suricata rule setup and the correct method of implementing it.
2. C4 model creation and placement, advised by Andrius to place it in the design document or described in URS document while using the basic layout of it.
3. When asked about the user case diagram it was clarified the it will be placed in the design document.
4. Due to shortness of time the class diagram could be delivered on a later date.
5. About the topic of building a tkinter application, the team were advised by Andrius to build an application to be used by the employees for updating the database alongside the web application described from start for client use of browsing the website.
6. When asked about the LDAP and RADIUS Andrius explained the similarities and the possibility of combining them in the project.
7. For the process report the main topic about it was the how and why of the project with a clear self-reflection, with clarification that assessment week is week 17 for the teams and week 18 is for individual assessment.

Action points

Team members work division:

1. Ibrahim will work on setting the setup of LDAP agent for NagiOS.
2. The team will gather today on a later time to finalize the C4 diagram.
3. Robert will contact Vladimir for a meeting on Monday about the use of Suricata and if faced with issues NagiOS will be added to this meeting’s topic.
4. The team will do research on connecting LDAP server and RADIUS server till Monday, if faced with a problem of connecting them the team will resort to plan B which of only using LDAP server.

Adjournment

All members will perform their perspective workload and finalize it before next meeting.

Next meeting will be on Monday 8/6/2020.

|  |  |  |
| --- | --- | --- |
| *Ibrahim Taie Ahmed* |  | 4/6/2020 |
| Secretary |  | Date of approval |